| Date | 16 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS36755 |
| Project Name | ToyCraft Tales: Tableau's Vision into Toy Manufacturer Data |
| Maximum Marks | 5 Marks |

A Sprint fixed period or dura on in which a team works to complete a set of tasks

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over mul ple sprints.

A Story is a small task . It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete. (usually in form of Fibonacci series)

- Very Easy task

- Easy task

- Moderate task

- Difficult task

Dataset: US Toy Manufacturers – 2005 to 2016

Project Goal: To analyze the number of toy manufacturers across states and years, iden fy trends, visualize pa erns, and deploy the analysis using a simple interac ve interface.

Sprint 1: Data Understanding & Preprocessing (5 Days)

Epic: Data Collec on

- Story: Collec on of US Toy Manufacturer dataset

- Story Point: 2

- Difficulty: Easy

- Story: Loading the dataset into the development environment (Pandas/Excel)

- Story Point: 1

- Difficulty: Very Easy

Epic: Data Preprocessing

- Story: Handling missing values (e.g., missing manufacturer counts)

- Story Point: 3

- Difficulty: Moderate

- Story: Handling categorical values (like conver ng states or years)

- Story Point: 2

- Difficulty: Easy

Goal of Sprint 1: Clean and prepare the dataset for trend analysis and visualiza on. Total Story Points in Sprint 1: 8

Sprint 2: Modeling and Deployment (5 Days)

Epic: Model Building

- Story: Build simple analysis/model (e.g., trend lines, state-wise comparisons) using toy data

- Story Point: 5

- Difficulty: Difficult

- Story: Test model performance (check if outputs are logically valid, e.g., California is top state)

- Story Point: 3

- Difficulty: Moderate

Epic: Deployment

- Story: Create working HTML pages for visualiza on output (bar charts, maps, etc.)

- Story Point: 3

- Difficulty: Moderate

- Story: Deploy the project using Flask for basic interac ve visualiza on

- Story Point: 5

- Difficulty: Difficult

Goal of Sprint 2: Build the analysis logic and create a basic web interface for results.  Total Story Points in Sprint 2: 16

Total Story Points Calcula on

- Sprint 1 = 8 Story Points

- Sprint 2 = 16 Story Points

- Total Story Points = 8 + 16 = 24

Velocity Calcula on

Velocity = Total Story Points Completed / Number of Sprints

= 24 / 2 = 12 Story Points per Sprint

Your team’s velocity is 12 Story Points per Sprint.